|  |  |
| --- | --- |
| Teach assistant student virtual competition | Project Name |
| *Ahmed Khalil* | Project Manager |
| *[11/11/2018]* | Date |

System support and enhancement

Migrate the production to production system

Development Strategies

Use by end users is evaluated

Technical support plan is put into place

Training end users

The system is built and tested

Conduct critical design review

Develop system Quality plan

Estimate system TCO

Develop system design

Develop system design

Implementation

*start*

*16/1/2019*  
end  
*23/1/2019*

Designing

*start*

*1/1/2019*  
end  
*15/1/2019*

Maintenance

*start*

*23/1/2018*  
end  
*30/1/2019*

DFD , UML

Requirement modeling

Data and process modeling

Object Modeling

Analysis

*start*

*19/11/2018*  
end  
*19/12/2018*

Feasibility study

Fact finding

SWOT

WBS , Gantt chart

Preliminary investigation

Business case

**Planning**

*start*

*1/11/2018*  
end  
*18/11/2018*

**Deliverable Based Example WBS**

***<****Teach assistant student virtual competition* >

***>***